## Slide 1: Android Security
GROUP MAY 1208 Alex Frisvold Alex Meyer Nazmus Sakib Eric Van Buren

## Slide 2: Advisors
Our project is through The Boeing Company and our advisor is Victor Lukasik, the manager of Boeing’s Cyber Mission Assurance group
Our faculty advisory at Iowa State is George Amariucai

## Slide 3: Problem Statement
Attempt a software TPM on Android
TPM-Trusted Platform Module
To safely test the TPM we must have an emulator
Notes: TPM- used to increase security by making a second chip on the processor that allows “safe world” program execution

## Slide 4: The Project
To implement a software stack that allows the emulation of the Android operating system to use the functionality of ARM’s TrustZone
This is a proof of concept project for The Boeing Corporation so they can begin development with TrustZone

## Slide 5: TrustZone
ARM’s processor extension that allows for a software TPM implementation
Available on all major ARM cell phone chips
There is limited open source development with TrustZone

## Slide 6: System Overview

## Slide 7: Application Examples of TrustZone
Secure PIN Entry
Digital Rights Management
e-Ticketing Mobile TV (Netflix)

## Slide 8: DRM Example
Notes: Many security use cases in mobile devices are related to content management
The role of a DRM agent is to enforce the access to media content based on the rights that the user has purchased.
When a user selects a DRM protected file for playback the agent must ensure that the user’s rights are still valid and, if they are, decrypt the file and pass it to the media player.
Secure world defends the DRM agent component against malicious software.
Type of attacker in this example would be the user.

## Slide 9: TPM Overview
A TPM is a chip that resides on the motherboard, and provides 4 basic functionalities
  Secure storage and reporting of platform configurations
  Protected private key storage
  Cryptographic functions
  Initialization and management functions

## Slide 11: TrustZone Implementation
There is no open source emulator for TrustZone making development difficult
We will use 4 different open source components in one modified stack

## Slide 12: The Stack
Notes: UPDATE

## Slide 13: QEMU
Open source hardware emulator used by Android developers
Main release does not contain TrustZone emulation capabilities
Johannes Winter is a computer scientist who modified QEMU for his own research so it can emulate TrustZone

## Slide 14: Fiasco Microkernel
Developed by a group at TU-Dreseden
This is the only software that will run in the privileged or secure mode of the processor
Very small for security purposes

## Slide 15: L4Runtime Environment
Offers a concise set of interfaces for building applications
Comprised of low-level software components that interface directly with the microkernel
Libraries and interfaces are provided and object oriented

## Slide 16: L4Android
Derived from the L4Linux project which is developed at TU-Dresden
Designed specifically to work with Fiasco.OC microkernel
Currently runs as Android version 2.2 (Froyo) or 2.3 (Gingerbread)

## Slide 17: Android Application
The highest part of the stack will be a program we write that uses TrustZone’s TPM features
Application will make TrustZone calls to the microkernel

## Slide 18: Functional Requirement
The modified FIASCO.OC microkernel will run seamlessly over Mr. Winter’s extended version of QEMU
Notes: -Install QEMU and include any programs required that his version of QEMU uses
-Install Fiasco.OC microkernel and make the required changed
-Final test will be running an ISO image of Android on the augmented version of QEMU

## Slide 19: Functional Requirement
The modified L4 runtime environment will run seamlessly over the modified Fiasco.OC microkernel
Notes: Most modifications will most likely be done to Fiasco.OC
These changes should not effect the way Fiasco.OC performs

## Slide 20: Functional Requirement
The L4Android operating system will run seamlessly over the modified L4 runtime environment

## Slide 21: Functional Requirement
Our software stack will use the secure world to provide two TPM services:
  Random Number Generation
  RSA Key Generation

## Slide 22: Functional Requirement
An Android application will be able to use the TPM services provided and will be able to perform the following tasks:
  encrypt sensitive data using the secure world
  decrypt sensitive data using the secure world

## Slide 23: Functional Requirement
Modifications made to any of the various components of the software stack should not adversely affect any of the existing functionality of the components

## Slide 24: Non-Functional Requirements
The modified software stack should run at a usable speed
The modified software stack should be stable and run reliably
Modifications to QEMU, Fiasco.OC and L4RE should be written in C and C++ programming language on a Debian Linux platform

## Slide 25: Testing
Make sure that Fiasco.OC microkernel will run seamlessly over Mr. Winter’s QEMU
Context switching between worlds
Writing an Android application that uses TrustZone
Notes: Lowest layer in the stack.
Correct installation on Johannes Winter’s QEMU
Make changes in the source code of the microkernel to port Fiasco to the augmented version of QEMU
Test by using Fiasco to create an ISO image and ten run it using the augmented version of QEMU
Context Switching
Switching between worlds is controlled by the Secure Monitor
Triggered by a dedicated instruction known as the Secure Monitor Call (SMC) instruction.
The world in which the processor is executing is indicated by the NS-bit in the Secure Configuration Register in the CP15, the system control processor.
In order to test if context switching between worlds is working correctly, we can check if the NS-bit is set.
Android Application
Potential to be the most difficult task because of the possibility that we may need to implement a complex TrustZone API.
The API will allow the application to communicate with the lower layers.
To test of the application works correctly, we will need to monitor calls that the application makes to the Secure Monitor and make sure that the context switching between worlds is working correctly.
The Fiasco microkernel acts as the secure monitor

## Slide 26: Assumptions
Adequate time to complete our project
Johannes Winter’s experimental QEMU extensions function correctly
The Fiasco microkernel and L4Re will function with Johannes Winter’s QEMU

## Slide 27: Constraints
April 2012 is a firm deadline for this project
The experimental nature of Johannes Winter’s QEMU release may lead to problems
There is no documentation for this stack which suggests we may be the first group to attempt this

## Slide 28: Risks and Mitigations
Not Possible to Implement
Time constraints
Resources and Documentation

## Slide 29: Project Milestones & Schedule
Finding Johannes Winter’s augmented QEMU made this project possible
Creating an early version of the stack

## Slide 30: Plan for Next Semester
Work on creating the stack
Modify the Fiasco microkernel to support Johannes Winter’s QEMU
Testing
Writing the Android application

## Slide 31: Questions?